Stage 2 Engineering Handoff

Project: url_shortening_service | Purpose: Factual milestone handoff for later resume/project audit | Classification: Conservative, evidence-based

Milestone Goal

- VERIFIED: Implement Stage 2 behavior for the URL shortener: redirect logic, input validation, and collision handling. README lists Stage 2 as Redirect Logic, Validation, Collision Handling.

Features Actually Completed

- VERIFIED: Redirect route exists at GET /go/{shortCode} in Controllers/UrlRedirectController.cs.

- VERIFIED: Redirect endpoint returns NotFound() for unknown short codes and Redirect(...) for valid short codes.

- VERIFIED: GET /shorten/{shortCode}/stats reads analytics without incrementing AccessCount.

- VERIFIED: Request model validates URL presence and URL shape using [Required] and [Url].

- VERIFIED: POST and PUT validate request body, normalize URLs, reject invalid/relative/non-http(s) URLs, and save normalized URL values.

- VERIFIED: Short-code collision handling exists through retry-on-unique-violation logic.

- VERIFIED: Database-level uniqueness for ShortCode is configured with a unique EF Core index.

Features Partially Completed

- PARTIAL: Collision handling is implemented for duplicate ShortCode violations specifically, including ConstraintName == IX_ShortUrls_ShortCode. It has not been verified under real concurrent load.

- PARTIAL: Manual .http request coverage exists for redirect and basic CRUD paths, but there are no automated tests in the repository evidence inspected.

Architecture And Design Decisions

- VERIFIED: Redirect behavior was separated from API metadata routes by using GET /go/{shortCode} instead of overloading GET /shorten/{shortCode}.

- VERIFIED: /shorten/... remains the management/API surface for create, read, update, delete, and stats.

- VERIFIED: ShortCode remains a business identifier with a unique index, while Id remains the database row identity.

- VERIFIED: Validation is layered: model annotations for basic request validation, controller/helper logic for stricter absolute http/https URL validation.

- VERIFIED: Database unique constraints are treated as the final source of truth for collision prevention.

Alternatives Considered

- VERIFIED: Using GET /shorten/{shortCode} for redirect was discussed and rejected because it conflicts with the existing metadata endpoint.

- VERIFIED: Returning JSON from the redirect endpoint was rejected because a URL shortener's public click path should return an HTTP redirect response.

- VERIFIED: Relying only on the pre-insert Any(...) loop was rejected as insufficient for concurrent requests.

- PLANNED: Making Url unique was discussed as a possible future design requiring a separate unique index, migration, and distinct handling from short-code collisions.

Problems And Debugging

- VERIFIED: Redirect testing initially showed a blocked destination due to browser security tooling, not a local app bug.

- VERIFIED: Redirect testing also produced a malformed duplicated localhost URL during manual browser testing.

- VERIFIED: AccessCount increasing in PostgreSQL was used as evidence that the redirect endpoint was being hit.

- VERIFIED: dotnet build initially failed due to restricted NuGet network access, then due to a local compiler/file lock. Verification succeeded with dotnet build /p:UseAppHost=false /p:UseSharedCompilation=false.

Technical Concepts Learned Or Demonstrated

- VERIFIED: HTTP redirects: Redirect(...) returns a redirect response rather than JSON.

- VERIFIED: Route composition: controller [Route] plus action [HttpGet] combine into final endpoint paths.

- VERIFIED: DTO/model validation with [Required] and [Url].

- VERIFIED: URL normalization using Uri.TryCreate, UriKind.Absolute, and scheme checks.

- VERIFIED: EF Core DbContext, DbSet, change tracking, SaveChangesAsync, and database mapping.

- VERIFIED: Race condition in check-then-insert short-code generation.

- VERIFIED: Unique index as database-level integrity guarantee.

- VERIFIED: PostgreSQL unique violation detection via PostgresException.SqlState, PostgresErrorCodes.UniqueViolation, and ConstraintName.

Implementation Ownership

- PARTIAL: User created and iterated on UrlRedirectController.cs; repository confirms the file exists, but authorship cannot be proven from working-tree inspection alone.

- PARTIAL: User removed stats-side AccessCount mutation; repository confirms stats currently reads without incrementing, but authorship cannot be proven from working-tree inspection alone.

- PARTIAL: Assistant provided substantial guidance and directly generated/edited parts of the validation and collision-handling code during the milestone.

- UNVERIFIED: Exact division of final code authorship cannot be established from the repository alone without commit history or patch attribution.

Generated Or Designed With Substantial Assistant Help

- PARTIAL: Validation helper TryNormalizeHttpUrl(...) and its integration into POST/PUT.

- PARTIAL: Collision retry helper SaveShortUrlWithRetryAsync(...).

- PARTIAL: Unique-violation helper IsUniqueShortCodeViolation(...).

- PARTIAL: Redirect controller cleanup around return type and validation order.

Validation, Security, And Error Handling

- VERIFIED: Invalid/missing request bodies return BadRequest.

- VERIFIED: Invalid URLs return BadRequest.

- VERIFIED: Non-HTTP/HTTPS URLs are rejected.

- VERIFIED: Missing short codes return NotFound.

- VERIFIED: Empty stored redirect URLs return server error.

- VERIFIED: Duplicate short-code database violations are retried up to a bounded number of attempts.

- PARTIAL: Manual HTTP testing exists; automated tests are not present in inspected evidence.

Refactors And Why They Happened

- VERIFIED: Redirect logic was moved into a separate controller to separate public click behavior from /shorten API behavior.

- VERIFIED: Stats endpoint behavior was adjusted so stats reads do not mutate analytics.

- VERIFIED: URL validation was centralized through a helper to avoid duplicating full parsing logic in POST and PUT.

Remaining Technical Debt Or Unfinished Work

- VERIFIED: No automated test suite was found in the inspected repository files.

- PARTIAL: Collision retry logic is present but not stress-tested under concurrent requests.

- PARTIAL: Current repository has later-stage Redis/RabbitMQ/expiration code layered onto the same files, so Stage 2 behavior is no longer isolated in the working tree.

- UNVERIFIED: No milestone-specific commit hash was identified for this handoff.

Evidence

- VERIFIED: README.md contains Stage 2 notes.

- VERIFIED: Controllers/UrlRedirectController.cs contains the redirect route and redirect behavior.

- VERIFIED: Controllers/UrlShorteningServiceController.cs contains POST/PUT validation and collision retry logic.

- VERIFIED: Data/AppDbContext.cs contains the unique ShortCode index.

- VERIFIED: url_shortening_service.http contains a manual redirect request.

- VERIFIED: Build verification command succeeded: dotnet build /p:UseAppHost=false /p:UseSharedCompilation=false.

- VERIFIED: Current working tree had one unrelated modified file during inspection: Models/ShortUrlAccessedEvent.cs.