Engineering Milestone Handoff

Project: url_shortening_service

Workspace: C:\Users\Hayden Duong\Desktop\learning_projects\url_shortening_service

Handoff date: 2026-08-15

Purpose: Factual engineering handoff for later resume/project audit. Not resume bullets and not marketing copy.

# Goal

VERIFIED - Build a production-inspired backend URL shortener milestone covering PostgreSQL persistence, Redis caching, rate limiting, expiring URLs, cleanup jobs, Docker Compose services, and RabbitMQ-based async analytics.

VERIFIED - Keep the project as a learning reference with detailed inline comments and README notes.

# Features Actually Completed

VERIFIED - URL creation, retrieval, update, delete, stats, and redirect endpoints exist in Controllers/UrlShorteningServiceController.cs and Controllers/UrlRedirectController.cs.

VERIFIED - PostgreSQL persistence is configured through EF Core/Npgsql in Program.cs and Data/AppDbContext.cs.

VERIFIED - ShortCode uniqueness is enforced through an EF unique index.

VERIFIED - Redis caching is implemented for redirect lookups through IDistributedCache.

VERIFIED - Cache invalidation is implemented after successful PUT and DELETE.

VERIFIED - Rate limiting is configured globally with fixed-window limits partitioned by RemoteIpAddress.

VERIFIED - Expiring URLs are supported with nullable ExpiresAt on storage/request/response models.

VERIFIED - Expired redirects return 410 Gone before redirecting.

VERIFIED - Redis TTL is adjusted so cached redirect entries do not outlive ExpiresAt.

VERIFIED - Manual cleanup endpoint exists at DELETE /shorten/cleanup/expired.

VERIFIED - Background cleanup service deletes expired rows periodically using BackgroundService, IServiceScopeFactory, and ExecuteDeleteAsync.

VERIFIED - RabbitMQ publisher and consumer services exist for async analytics events.

VERIFIED - Docker Compose includes API, PostgreSQL, Redis, and RabbitMQ services.

VERIFIED - .env.example exists with non-secret placeholders.

# Features Partially Completed

PARTIAL - RabbitMQ async analytics is implemented in source, but this handoff did not rerun full RabbitMQ container validation.

PARTIAL - Manual cleanup endpoint is useful for learning/debugging, but it is not production-secured.

PARTIAL - Docker Compose depends_on starts services in order, but no health checks are present to guarantee readiness.

# Architecture and Design Decisions

VERIFIED - PostgreSQL is treated as source of truth.

VERIFIED - Redis is used as temporary cache only; data can be rebuilt from PostgreSQL.

VERIFIED - RabbitMQ is used to decouple redirect latency from analytics updates.

VERIFIED - Background services use IServiceScopeFactory instead of holding AppDbContext directly because hosted services are long-lived and AppDbContext is scoped.

VERIFIED - Redirect endpoint avoids full URL logging and logs short codes/events instead.

VERIFIED - Expired URL handling is enforced before redirect and before analytics publishing.

VERIFIED - Cleanup uses ExecuteDeleteAsync for database-side bulk deletion instead of loading rows into memory.

VERIFIED - Analytics previously used direct ExecuteUpdateAsync; Stage 4E replaces that with RabbitMQ publishing.

# Alternatives Considered and Rejected

VERIFIED - Direct entity increment with entity.AccessCount += 1 was rejected for analytics due to lost-update risk under concurrent redirects.

VERIFIED - Direct ExecuteUpdateAsync analytics was retained as an earlier safer database-atomic approach, then replaced by RabbitMQ event publishing to decouple redirect latency.

VERIFIED - Injecting AppDbContext directly into background services was rejected because of lifetime mismatch.

VERIFIED - Caching all URLs for a fixed 10 minutes was rejected after adding ExpiresAt because Redis could otherwise serve expired links.

VERIFIED - Exposing DB/Redis publicly by default was discussed as not production-style; Compose notes prefer internal service access, though PostgreSQL is still host-mapped for local tooling.

# Problems and Bugs Encountered

VERIFIED - Nullable model warnings were handled by initializing non-null strings with string.Empty.

VERIFIED - Redis values stored through IDistributedCache appeared as hashes, so GET key returned WRONGTYPE; inspection requires TYPE, HGETALL, or TTL.

VERIFIED - Docker/Npgsql emitted GSS/Kerberos library noise; Compose connection string includes GSS Encryption Mode=Disable.

VERIFIED - Docker Compose without --build can reuse an old API image, so rebuild was used when source changed.

VERIFIED - Build initially failed in sandbox due NuGet network restriction; rerun with approved network access succeeded.

VERIFIED - Current git status --short shows one modified file: Models/ShortUrlAccessedEvent.cs.

# Debugging and Resolution Approach

VERIFIED - Used logs from API container to confirm cache miss/hit behavior, expired redirect behavior, cleanup deletion counts, and EF-generated SQL.

VERIFIED - Used direct PostgreSQL SELECT * FROM "ShortUrls" before/after cleanup to confirm expired rows were removed.

VERIFIED - Used Redis CLI concepts including KEYS, TYPE, HGETALL, and TTL to inspect cached entries.

VERIFIED - Used docker compose --env-file .env -f Docker/docker-compose.yml config to inspect resolved Compose configuration.

# Technical Concepts Learned or Demonstrated

VERIFIED - EF Core migrations and database updates.

VERIFIED - DTOs vs storage models.

VERIFIED - Nullable DateTime?, HasValue, .Value, and null expiration semantics.

VERIFIED - Lost update vs atomic database update.

VERIFIED - Structured logging and sensitive URL logging risks.

VERIFIED - Docker multi-stage builds, Compose networking, service names, and port mappings.

VERIFIED - Environment variables and double-underscore configuration mapping.

VERIFIED - Redis cache hit/miss, TTL, stale cache, invalidation.

VERIFIED - Rate limiting by client IP and proxy caveats.

VERIFIED - BackgroundService, cancellation tokens, async delay, DI scopes.

VERIFIED - RabbitMQ producer/consumer model, queue declaration, ack/nack, durable queues, message contracts, eventual consistency.

# Code and Components Implemented by User

VERIFIED - User manually added and iterated on model fields, validations, controller logic, logging, Redis caching, cleanup endpoint, background service, Docker Compose changes, README notes, and RabbitMQ components during guided steps.

VERIFIED - User wrote substantial explanatory comments throughout controllers, Program.cs, AppDbContext.cs, cleanup service, RabbitMQ services, and README.

# Areas With Substantial Assistant Guidance

VERIFIED - Guided design and placement of LastAccessedAt, AccessCount, ExpiresAt, Redis TTL, cache invalidation, manual cleanup, and background cleanup.

VERIFIED - Explained entity vs database-side update approach and lost updates.

VERIFIED - Explained Dockerfile/Compose/service networking and environment configuration.

VERIFIED - Explained dependency injection, scoped lifetimes, IServiceScopeFactory, and background service structure.

VERIFIED - Explained RabbitMQ publisher/consumer architecture and why analytics can be asynchronous.

VERIFIED - Suggested wording for README notes and comments.

# Generated or Designed by Assistant, Not Solely Claimable

VERIFIED - Assistant supplied or strongly shaped several code patterns: ExecuteUpdateAsync analytics, Redis cache TTL adjustment, 410 Gone expired redirect check, ExecuteDeleteAsync cleanup endpoint, ExpiredShortUrlCleanupService structure, and RabbitMQ publisher/consumer design.

VERIFIED - Assistant supplied explanatory README/comment language for lost updates, Docker, environment config, Redis, DI, cleanup, and RabbitMQ concepts.

# Tests, Validation, Security, and Error Handling

VERIFIED - dotnet build --no-restore succeeded after approved NuGet access: 0 warnings, 0 errors.

VERIFIED - Runtime logs previously showed expired redirect cleanup count and database deletion behavior.

VERIFIED - Validation rejects invalid URLs and past ExpiresAt in create/update.

VERIFIED - Missing request body returns 400.

VERIFIED - Missing short code returns 404.

VERIFIED - Expired redirect returns 410 Gone.

VERIFIED - Stored blank URL during redirect returns 500.

VERIFIED - RabbitMQ publish failure is caught/logged so redirect can still proceed.

PARTIAL - RabbitMQ consumer nacks processing failures with requeue; no dead-letter queue is configured.

PARTIAL - Rate limiting exists, but proxy-aware forwarded header configuration is not implemented.

PARTIAL - Cleanup/admin endpoint lacks authentication/authorization.

# Refactors and Why They Happened

VERIFIED - Redirect analytics moved from direct database update to RabbitMQ publish.

VERIFIED - Cleanup logic evolved from manual endpoint to hosted background service.

VERIFIED - Configuration moved toward .env/Compose environment variables instead of hardcoded values.

VERIFIED - Redis caching was updated from fixed TTL to expiration-aware TTL.

# Remaining Technical Debt or Unfinished Work

VERIFIED - No authentication, authorization, user/account model, API keys, JWT, or role checks.

VERIFIED - No automated test project is present.

VERIFIED - No CI/CD configuration observed.

VERIFIED - No Docker health checks or app startup retry policy for PostgreSQL readiness.

VERIFIED - RabbitMQ implementation opens a new connection/channel per publish; comments note a production-style version would reuse long-lived connections/channels.

VERIFIED - No RabbitMQ dead-letter queue or retry limit.

VERIFIED - Observability is logs-only; no metrics/tracing.

VERIFIED - Manual cleanup endpoint remains exposed.

VERIFIED - PostgreSQL host port is still published in Compose for local tooling.

UNVERIFIED - Full end-to-end RabbitMQ runtime test result was not re-run during this handoff.

# Evidence

VERIFIED - Build: dotnet build --no-restore succeeded after approved network access.

VERIFIED - Key files: Program.cs; Controllers/UrlShorteningServiceController.cs; Controllers/UrlRedirectController.cs; Services/ExpiredShortUrlCleanupService.cs; Services/ShortUrlAnalyticsPublisher.cs; Services/ShortUrlAnalyticsConsumerService.cs; Models/ShortUrlAccessedEvent.cs; Models/ShortUrlStorage.cs; Docker/docker-compose.yml; .env.example; README.md.

VERIFIED - Migration evidence: Migrations/20260712021336_AddExpiresAtToShortUrls.cs and Migrations/AppDbContextModelSnapshot.cs.