Stage 4 Handoff

Milestone: RabbitMQ Async Analytics and Related Package Cleanup

Scope note: This is a factual engineering handoff for later resume/project audit use. It is not written as resume bullets and does not market the work.

# Goal Of Milestone

| Status | Claim |
| --- | --- |
| VERIFIED | Move redirect analytics out of the synchronous GET /go/{shortCode} request path and into RabbitMQ-backed async processing. |
| VERIFIED | Preserve redirect behavior while updating AccessCount and LastAccessedAt through a background consumer. |

# Features Actually Completed

| Status | Claim |
| --- | --- |
| VERIFIED | Added RabbitMQ service to Docker Compose in Docker/docker-compose.yml. |
| VERIFIED | Added RabbitMQ configuration template values in .env.example. |
| VERIFIED | Added RabbitMQ.Client package reference in url_shortening_service.csproj. |
| VERIFIED | Added Models/ShortUrlAccessedEvent.cs message contract. |
| VERIFIED | Added Services/ShortUrlAnalyticsPublisher.cs to publish redirect analytics events. |
| VERIFIED | Added Services/ShortUrlAnalyticsConsumerService.cs to consume events and update PostgreSQL. |
| VERIFIED | Updated Controllers/UrlRedirectController.cs to publish analytics events instead of directly updating analytics. |
| VERIFIED | Registered publisher and consumer in Program.cs. |
| VERIFIED | Resolved Microsoft.OpenApi NU1903 vulnerability warning by pinning Microsoft.OpenApi to 2.7.5. |

# Features Partially Completed

| Status | Claim |
| --- | --- |
| PARTIAL | RabbitMQ retry behavior exists for startup/connection failure, but no retry limit, exponential backoff, or dead-letter queue exists. |
| PARTIAL | Analytics processing is async and functional, but the worker still runs inside the API process rather than as a separate worker container. |

# Architecture And Design Decisions

| Status | Claim |
| --- | --- |
| VERIFIED | Redirect endpoint remains responsible for resolving the destination URL and returning a redirect. |
| VERIFIED | Analytics update became an async side effect via RabbitMQ. |
| VERIFIED | RabbitMQ queue name is short-url-analytics. |
| VERIFIED | Queue is declared durable and messages are marked persistent. |
| VERIFIED | Consumer uses manual acknowledgement with autoAck: false. |
| VERIFIED | Invalid analytics messages are acknowledged and discarded instead of requeued. |
| VERIFIED | Consumer uses IServiceScopeFactory to create a scoped AppDbContext per message. |
| VERIFIED | prefetchCount: 1 was used to process one unacknowledged message at a time. |

# Alternatives Considered

| Status | Claim |
| --- | --- |
| VERIFIED | Direct PostgreSQL analytics update inside the redirect request was replaced because analytics is secondary to redirect response time. |
| VERIFIED | In-memory background queue was discussed and rejected conceptually because messages would be lost if the API process crashed. |
| VERIFIED | Separate worker container was discussed as a future architecture, but not implemented for this milestone. |

# Problems And Bugs Encountered

| Status | Claim |
| --- | --- |
| VERIFIED | RabbitMQ connection errors occurred initially at container startup because the API/consumer started before RabbitMQ was ready. |
| VERIFIED | The startup connection issue resolved after retry behavior allowed the consumer to reconnect. |
| VERIFIED | Microsoft.OpenApi 2.0.0 triggered NU1903 high severity vulnerability warning. |
| VERIFIED | Updating Microsoft.AspNetCore.OpenApi alone did not remove the warning. |
| VERIFIED | Adding direct Microsoft.OpenApi 2.7.5 removed the warning. |
| VERIFIED | Current working tree has one uncommitted spelling-only change in Models/ShortUrlAccessedEvent.cs. |

# Debugging And Resolution Approach

| Status | Claim |
| --- | --- |
| VERIFIED | Used docker compose --env-file .env -f Docker/docker-compose.yml config to validate environment variable substitution. |
| VERIFIED | Confirmed RabbitMQ dashboard showed short-url-analytics queue, one connection, one channel, and one consumer. |
| VERIFIED | Confirmed redirect/stat flow updated analytics after RabbitMQ processing. |
| VERIFIED | Used dotnet build --no-restore; latest observed result: build succeeded with 0 Warning(s), 0 Error(s). |

# Technical Concepts Learned Or Demonstrated

| Status | Claim |
| --- | --- |
| VERIFIED | Message broker role in decoupling request-response work from side effects. |
| VERIFIED | Producer/message/queue/consumer model. |
| VERIFIED | Durable queues and persistent messages. |
| VERIFIED | Manual ack/nack behavior. |
| VERIFIED | Eventual consistency for analytics. |
| VERIFIED | ASP.NET Core dependency injection and service registration. |
| VERIFIED | IConfiguration and Docker Compose environment variable mapping using ConnectionStrings__RabbitMq. |
| VERIFIED | Background service lifetime vs scoped AppDbContext. |
| VERIFIED | RabbitMQ startup readiness issue despite Compose depends_on. |

# Code And Components Implemented By User

| Status | Claim |
| --- | --- |
| PARTIAL | User stated they manually coded the milestone step-by-step. Repository confirms the resulting components exist, but authorship cannot be verified from repository metadata alone. |
| VERIFIED | Models/ShortUrlAccessedEvent.cs. |
| VERIFIED | Services/ShortUrlAnalyticsPublisher.cs. |
| VERIFIED | Services/ShortUrlAnalyticsConsumerService.cs. |
| VERIFIED | Updates to Controllers/UrlRedirectController.cs. |
| VERIFIED | Updates to Program.cs. |
| VERIFIED | Updates to Docker/docker-compose.yml. |
| VERIFIED | Updates to .env.example. |
| VERIFIED | Package updates in url_shortening_service.csproj. |

# Areas Where Codex Provided Substantial Guidance

| Status | Claim |
| --- | --- |
| VERIFIED | Step-by-step design and code structure for RabbitMQ publisher. |
| VERIFIED | Step-by-step design and code structure for RabbitMQ consumer. |
| VERIFIED | Explanation of dependency injection, IConfiguration, BackgroundService, IServiceScopeFactory, RabbitMQ ReceivedAsync, prefetchSize, prefetchCount, and global. |
| VERIFIED | Debugging guidance for RabbitMQ startup retry behavior and dashboard validation. |
| VERIFIED | Guidance for resolving NU1903 vulnerability warning. |

# Generated Or Designed By Codex

| Status | Claim |
| --- | --- |
| VERIFIED | Suggested code structure for ShortUrlAnalyticsPublisher. |
| VERIFIED | Suggested code structure for ShortUrlAnalyticsConsumerService. |
| VERIFIED | Suggested ShortUrlAccessedEvent model. |
| VERIFIED | Suggested Docker Compose RabbitMQ service/config pattern. |
| VERIFIED | Suggested DI registration and redirect-controller integration. |
| VERIFIED | Suggested OpenAPI vulnerability remediation path. |

# Tests, Validation, Security, And Error Handling

| Status | Claim |
| --- | --- |
| VERIFIED | dotnet build --no-restore passes with zero warnings/errors. |
| VERIFIED | Compose config validation showed correct ConnectionStrings__RabbitMq. |
| VERIFIED | RabbitMQ dashboard showed queue/consumer active. |
| VERIFIED | Runtime behavior confirmed by user through redirect/stat testing. |
| VERIFIED | Publisher logs missing RabbitMQ connection string and catches publish exceptions in redirect controller so redirect can still succeed. |
| VERIFIED | Consumer catches processing errors and BasicNackAsync(..., requeue: true). |
| VERIFIED | Invalid messages are acknowledged rather than requeued indefinitely. |
| PARTIAL | No automated tests were added for RabbitMQ publishing/consuming. |
| PARTIAL | No authentication/authorization exists. |

# Refactors

| Status | Claim |
| --- | --- |
| VERIFIED | Redirect analytics write was refactored from direct EF Core update in UrlRedirectController to event publication. |
| VERIFIED | Actual analytics database update was moved into ShortUrlAnalyticsConsumerService. |

# Remaining Technical Debt Or Unfinished Work

| Status | Claim |
| --- | --- |
| PLANNED | Authentication and authorization. |
| PLANNED | User/account model, API keys/JWT, roles/permissions. |
| PLANNED | Automated tests. |
| PLANNED | CI/CD. |
| PLANNED | Health checks. |
| PLANNED | Dead-letter queue/retry limits for RabbitMQ. |
| PLANNED | Observability beyond logs. |
| PLANNED | Secrets management. |
| PARTIAL | Worker is not separated into its own deployable process/container. |
| VERIFIED | One uncommitted typo fix exists in Models/ShortUrlAccessedEvent.cs. |

# Evidence

VERIFIED: Commit 750a1b3 Stage 4E: Implement RabbitMQ & background worker for PostgreSQL analytics.

VERIFIED: Later commit 28d28f2 Adjust README.md.

VERIFIED: Relevant files: Docker/docker-compose.yml, .env.example, url_shortening_service.csproj, Program.cs, Controllers/UrlRedirectController.cs, Models/ShortUrlAccessedEvent.cs, Services/ShortUrlAnalyticsPublisher.cs, Services/ShortUrlAnalyticsConsumerService.cs, README.md.

VERIFIED: Build command: dotnet build --no-restore succeeded with 0 Warning(s), 0 Error(s).